Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date |  |
| --- | --- |
| Team ID | SWTID-2026-7026 |
| Project Name | AI BlogNest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation – AI BlogNest API

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration & Authentication | USN-1 | As a user, I can register for the application using my name, email, and password. | 3 | High | All Team Members |
| Sprint-1 | User Registration & Authentication | USN-2 | As a user, I can log into the application using my email and password. | 2 | High | All Team Members |
| Sprint-1 | User Registration & Authentication | USN-3 | As a user, I should receive a JWT token after successful login. | 2 | High | Backend Team |
| Sprint-1 | User Registration & Authentication | USN-4 | As a user, I should receive an appropriate error message when invalid login credentials are provided. | 1 | High | Backend Team |
| Sprint-1 | User Registration & Authentication | USN-5 | As an authenticated user, I can access protected API endpoints. | 2 | High | Backend Team |
| Sprint-1 | User Registration & Authentication | USN-6 | As a system administrator, I can control access using role-based authorization. | 2 | Medium | Backend Team |
| Sprint-2 | Blog Management | USN-7 | As an authenticated user, I can create a new blog with a title and content. | 3 | High | Backend Team |
| Sprint-2 | Blog Management | USN-8 | As a user, I can view available blogs. | 2 | High | All Team Members |
| Sprint-2 | Blog Management | USN-9 | As a blog owner, I can update my blog content. | 2 | High | Backend Team |
| Sprint-2 | Blog Management | USN-10 | As a blog owner, I can delete my blog. | 2 | High | Backend Team |
| Sprint-2 | Blog Management | USN-11 | As a user, I can search and retrieve blog information. | 2 | Medium | Backend Team |
| Sprint-3 | Categories, Tags & Comments | USN-12 | As a user, I can create and manage blog categories. | 2 | Medium | Backend Team |
| Sprint-3 | Categories, Tags & Comments | USN-13 | As a user, I can add tags to blogs. | 2 | Medium | Backend Team |
| Sprint-3 | Categories, Tags & Comments | USN-14 | As an authenticated user, I can add comments to a blog. | 2 | High | Backend Team |
| Sprint-3 | Categories, Tags & Comments | USN-15 | As a user, I can view comments associated with a blog. | 2 | Medium | Backend Team |
| Sprint-3 | Validation & Error Handling | USN-16 | As a user, I receive meaningful error messages when invalid data is submitted. | 2 | High | All Team Members |
| Sprint-3 | Validation & Error Handling | USN-17 | As a system, unauthorized requests should be rejected. | 2 | High | Backend Team |
| Sprint-4 | AI Content Generation | USN-18 | As a user, I can generate blog content using an AI prompt. | 5 | High | AI/Backend Team |
| Sprint-4 | AI Content Generation | USN-19 | As a user, I can generate a summary of an existing blog using AI. | 4 | High | AI/Backend Team |
| Sprint-4 | AI Content Generation | USN-20 | As a user, I can review AI-generated content before using it. | 2 | Medium | All Team Members |
| Sprint-4 | Testing & Documentation | USN-21 | As a developer, I can test API endpoints and verify expected responses. | 3 | High | Testing Team |
| Sprint-4 | Testing & Documentation | USN-22 | As a developer, I can maintain API documentation for all major endpoints. | 3 | Medium | All Team Members |

Sprint-wise Story Point Distribution

| Sprint | Total Story Points |
| --- | --- |
| Sprint-1 | 12 |
| Sprint-2 | 11 |
| Sprint-3 | 12 |
| Sprint-4 | 17 |
| Total | 52 |

Project Tracker, Velocity & Burndown Chart

Using the 6-day sprint duration shown in your template:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 24 Oct 2026 | 29 Oct 2026 | 12 | 29 Oct 2026 |
| Sprint-2 | 11 | 6 Days | 31 Oct 2026 | 05 Nov 2026 | 11 | 05 Nov 2026 |
| Sprint-3 | 12 | 6 Days | 07 Nov 2026 | 12 Nov 2026 | 12 | 12 Nov 2026 |
| Sprint-4 | 17 | 6 Days | 14 Nov 2026 | 19 Nov 2026 | 17 | 19 Nov 2026 |

I have used 2026 because the current project documentation is being prepared in 2026. If your college template specifically requires the original 2022 dates, you can retain those dates.

Velocity

Velocity represents the number of story points completed by the team during a sprint.

Formula:

Team Average Velocity = Total Story Points Completed ÷ Number of Sprints

Therefore:

Average Velocity = (12 + 11 + 12 + 17) ÷ 4

Average Velocity = 52 ÷ 4 = 13 story points/sprint

For a 6-day sprint:

Average Daily Velocity = 13 ÷ 6 = 2.17 story points/day

| Sprint | Completed Story Points | Velocity |
| --- | --- | --- |
| Sprint-1 | 12 | 12 |
| Sprint-2 | 11 | 11 |
| Sprint-3 | 12 | 12 |
| Sprint-4 | 17 | 17 |
| Average | — | 13 points/sprint |

Burndown Chart Data

The burndown chart represents remaining work against time. For the complete project, the initial backlog is 52 story points.

A simple ideal burndown can be represented as follows:

| Sprint | Starting Story Points | Completed | Remaining Story Points |
| --- | --- | --- | --- |
| Start | 52 | 0 | 52 |
| Sprint-1 | 52 | 12 | 40 |
| Sprint-2 | 40 | 11 | 29 |
| Sprint-3 | 29 | 12 | 17 |
| Sprint-4 | 17 | 17 | 0 |

Burndown Representation

Remaining

Story Points

52 |●

| \

40 |  ●

|   \

29 |    ●

|      \

17 |       ●

|         \

0 |          ●

+-------------------------

S0  S1  S2  S3  S4

Sprint

Figure: AI BlogNest API Project Burndown Chart

The chart starts with 52 story points and decreases as user stories are completed. At the end of Sprint-4, the planned backlog reaches 0 remaining story points.